SyncWatch

Project Documentation

Real-time Synchronized Watch Party

v1.0 — MVP Specification

March 2026

"A shared remote control over the internet for your local video player."

SECTION 1

# Product Requirements Document (PRD)

## What this product is

SyncWatch is a real-time synchronized watch-party application that lets two or more users watch the same locally stored video file together by sharing only playback control signals over the internet. No video data ever leaves a user's device. The server acts purely as a signal relay — it knows what happened (play at 01:23:45) but never touches the media itself.

The one-line pitch: a shared remote control over the internet for your local video player.

## What this product is NOT

This is the most important section. Every future feature request must be filtered through this list.

| Category | Excluded | Why it matters |
| --- | --- | --- |
| Video streaming | No hosting, uploading, buffering pipelines | Makes the project 10× harder, adds legal surface area |
| Screen sharing | No video encoding/compression/capture | Different product entirely (Discord does this) |
| Content platform | No library, recommendations, accounts (MVP) | Separate product category |
| Piracy infrastructure | App distributes zero content | Users must already possess the file |
| Frame-perfect sync | Target is 100–500ms accuracy, not frame-level | Frame sync requires deep media pipeline work |
| Large-scale infra | Not designed for public rooms or 100+ users | Scope creep killer |
| Netflix/YouTube clone | No CDN, no transcoding, no DRM | Wrong product entirely |

## Core Principles (Non-Negotiable)

These are truths the entire codebase is built around. If any feature violates one, reject it.

- No video transfer — the server and network layer never touch media bytes

- Local-first playback — each device is responsible for its own video rendering

- Host authority — one participant is the source of truth for playback state

- Continuous sync — drift correction runs on an interval, not just at join time

- File verification before sync — both parties must confirm same file before room becomes active

## User Stories (MVP)

### As a host

- I can create a room and get a shareable link

- I can select a local video file

- I can play, pause, and seek — and all viewers follow automatically

- I can see who is in the room and whether anyone is buffering

### As a viewer

- I can join a room via a link

- I can select my local copy of the same file

- I am warned if my file doesn't match the host's

- My player follows the host's state automatically

- I can signal that I'm buffering and the host's player will pause

### As either

- I can chat in a side panel

- I can see everyone's connection status

- I can see a latency indicator for my connection

## Feature List

### MVP — Must Ship

- Room creation with unique room code / link

- Join room via code or link

- Local file selection via browser file picker

- File verification (filename + size + partial hash)

- Play / Pause sync

- Seek sync

- Host authority model with clear visual indicator

- Drift correction loop (every 5 seconds)

- Buffering state broadcast (auto-pauses host)

- Reconnection grace period (30 seconds)

- Basic text chat

- Room participant list with status indicators

- Latency display per user

### Post-MVP

- Subtitle file (.srt / .vtt) sync

- Host transfer (pass the remote to someone else)

- Latency-aware seek offset (compensate for round-trip time)

- Persistent user nicknames (localStorage, no auth)

- Room password protection

- Mobile responsive layout

- Reactions / emoji overlay

### Never — Out of Scope

- Video upload or hosting

- Server-side media processing

- User accounts / authentication system

- Public room discovery

- Content recommendations

- Screen capture

## Tech Stack

### Frontend

| Layer | Choice | Reason |
| --- | --- | --- |
| Framework | React (Vite) | Fast dev server, great ecosystem, easy state management |
| Styling | Tailwind CSS | Rapid UI, no context switching |
| Video player | HTML5 <video> element | Native browser API, exposes all events (play, pause, seeked, waiting, canplay) |
| WebSocket client | Socket.io-client | Handles reconnection logic automatically |
| State management | Zustand | Lightweight, no boilerplate, easy for vibe coding |

### Backend

| Layer | Choice | Reason |
| --- | --- | --- |
| Runtime | Node.js | Same language as frontend, fast I/O |
| Framework | Express | Minimal, well-documented |
| WebSocket | Socket.io | Room abstractions built in, handles reconnects |
| Language | TypeScript | Catches sync-state bugs at compile time |

### Infrastructure

| Layer | Choice | Reason |
| --- | --- | --- |
| Hosting (server) | Railway or Render (free tier) | Zero config deployments |
| Hosting (frontend) | Vercel | Instant deploys from git |
| Database | None (MVP) | All state is ephemeral in-memory on the server |
| Room state storage | In-memory Map on server | Rooms die when server restarts — fine for MVP |

No database in MVP. This is intentional. Rooms are ephemeral. When everyone leaves, the room is garbage collected. Persistence adds complexity with zero user value at this stage.

SECTION 2

# Architecture Design

## System Overview

## Folder Structure

syncwatch/

├── client/                        # React frontend (Vite)

│   ├── src/

│   │   ├── components/

│   │   │   ├── VideoPlayer.tsx    # HTML5 <video> wrapper, emits events

│   │   │   ├── RoomControls.tsx   # Play/pause/seek UI buttons

│   │   │   ├── ParticipantList.tsx

│   │   │   ├── Chat.tsx

│   │   │   ├── FileSelector.tsx   # File picker + hash computation

│   │   │   └── SyncStatus.tsx     # Latency + drift indicators

│   │   ├── hooks/

│   │   │   ├── useSocket.ts       # Socket.io connection + event listeners

│   │   │   ├── useVideoSync.ts    # Core sync logic (apply incoming events)

│   │   │   ├── useFileVerify.ts   # Hash computation worker

│   │   │   └── useDriftCorrection.ts

│   │   ├── store/

│   │   │   └── roomStore.ts       # Zustand: room, participants, playback

│   │   ├── lib/

│   │   │   ├── hashFile.ts        # Web Worker for non-blocking hashing

│   │   │   └── socketEvents.ts    # Typed event name constants

│   │   ├── pages/

│   │   │   ├── Home.tsx           # Create / join room

│   │   │   └── Room.tsx           # Main watch room

│   │   └── main.tsx

│   └── vite.config.ts

├── server/

│   ├── src/

│   │   ├── rooms/

│   │   │   ├── RoomManager.ts     # In-memory Map, create/join/leave/gc

│   │   │   └── RoomState.ts       # Type definitions for room

│   │   ├── socket/

│   │   │   ├── handlers.ts        # All socket event handlers

│   │   │   └── middleware.ts      # Rate limiting, validation

│   │   ├── routes/

│   │   │   └── rooms.ts           # POST /rooms, GET /rooms/:id/exists

│   │   └── index.ts               # Express + Socket.io bootstrap

│   └── tsconfig.json

├── shared/

│   └── types.ts                   # Shared TypeScript types

└── package.json                   # Monorepo root (npm workspaces)

## In-Memory Data Model

Since there's no database, all state lives in a server-side Map. Here's the exact shape:

// shared/types.ts

type ParticipantRole   = "host" | "viewer"

type ParticipantStatus = "ready" | "buffering" | "disconnected"

interface Participant {

id: string              // socket.id

nickname: string        // user-chosen, stored in localStorage

role: ParticipantRole

status: ParticipantStatus

fileHash: string | null // null until file selected + verified

latencyMs: number       // updated via ping/pong

joinedAt: number        // Date.now()

}

interface PlaybackState {

isPlaying: boolean

currentTime: number     // seconds

lastUpdatedAt: number   // server timestamp when this was set

hostId: string

}

interface RoomState {

id: string              // 6-char alphanumeric code

createdAt: number

playback: PlaybackState

participants: Map<string, Participant>

chatHistory: ChatMessage[]  // capped at last 100 messages

fileHash: string | null     // set by host, viewers must match

fileName: string | null

fileSize: number | null

}

interface ChatMessage {

id: string

senderId: string

senderNickname: string

text: string

timestamp: number

}

// Server-side store

const rooms = new Map<string, RoomState>()

## Socket Event Map

## Sync Logic Flow

## File Verification Flow

This must complete before the room enters a "ready" state. It runs entirely in the client using a Web Worker so it doesn't block the UI thread.

- Host selects file

- Client computes: SHA-256(first 1MB of file) + fileSize + fileName

- Client emits file_verified { hash, size, name } to server

- Server stores hash as the room's "expected file signature"

- Viewer selects their file

- Client computes the same three values

- Client emits file_verified to server

- Server compares: if hash/size mismatch → emit file_mismatch to that viewer

- If match → viewer.status = "ready", broadcast participant_update

- Room is fully ready when host.status = "ready" AND all viewers.status = "ready"

SECTION 3

# AI Rules Document

This is your .cursorrules or system prompt for any AI assistant you use. Paste this at the top of every coding session.

## SyncWatch — AI coding rules (non-negotiable)

### What this project is

A real-time watch-party app. Users watch locally stored video files in sync.

The server relays control signals only. No video data ever touches the server.

### The golden rule

If a feature requires sending video bytes over the network → REJECT IT.

No exceptions.

## Stack — Do Not Deviate Without Asking

| Layer | Technology |
| --- | --- |
| Frontend | React + Vite + TypeScript + Tailwind + Zustand + Socket.io-client |
| Backend | Node.js + Express + Socket.io + TypeScript |
| Video | HTML5 <video> element only. No video.js, no Plyr, no third-party player. |
| Monorepo | npm workspaces (client/, server/, shared/) |

## Architecture Rules

### Rule 1 — No Database in MVP

All room state is in-memory (Map on server). Ask before adding any persistence layer.

### Rule 2 — Never Send Video Data

Not as chunks, not as base64, not as streams. The file picker is for local playback only.

### Rule 3 — All Socket Events Must Be Typed

ALL socket events must be defined in shared/types.ts with full TypeScript types. Never use any for socket event payloads.

### Rule 4 — Server-Side Host Validation

The server MUST validate that playback_event emitters are the room host. Viewers cannot emit playback events. Enforce this server-side, not just client-side.

### Rule 5 — Drift Correction in Hook Only

Drift correction belongs in useDriftCorrection.ts hook. Do not inline it in the video component or anywhere else.

### Rule 6 — File Hashing in Web Worker

File hashing MUST use a Web Worker (lib/hashFile.ts). Never hash on the main thread — it blocks the UI.

### Rule 7 — Event Name Constants

ALL socket event names must be imported from lib/socketEvents.ts constants. Never hardcode event name strings in components or handlers.

## Sync Rules — Critical

| Rule | Value / Behaviour |
| --- | --- |
| Drift threshold | 500ms — if delta > 500ms, seek viewer to host time |
| Drift correction interval | Every 5 seconds — not on every frame (causes thrashing) |
| Echo prevention | Set isApplyingRemoteEvent = true before applying remote event, then reset |
| Buffering behaviour | Any participant buffering → pause all → wait for canplay → resume |
| Latency offset | viewer.seek(targetTime + viewer.latencyMs / 2000) |

## Code Style Rules

- TypeScript strict mode always. No any, no // @ts-ignore.

- Every component has a single responsibility. VideoPlayer only handles the <video> element. Sync logic lives in hooks.

- No business logic in JSX. Components render; hooks think.

- Error states must be handled. Disconnection, file mismatch, and buffering are not edge cases — they are core flows.

## Things to NEVER Build

Even if asked. Even if it seems harmless.

- Video upload endpoint

- Server-side video storage or streaming

- Screen capture or encoding

- Public room directory

- Authentication / user accounts (MVP)

- Any feature that requires reading video bytes server-side

## Naming Conventions

| What | Convention | Example |
| --- | --- | --- |
| Socket events | snake_case | join_room, playback_event, file_verified |
| React components | PascalCase | VideoPlayer, ParticipantList |
| Hooks | camelCase with "use" prefix | useVideoSync, useDriftCorrection |
| Types/Interfaces | PascalCase, no "I" prefix | RoomState, Participant |
| Constants | SCREAMING_SNAKE_CASE | DRIFT_THRESHOLD_MS |

## Decision Filter

When unsure about a feature, run it through these questions in order:

- "Does this require sending video data?" → Yes = REJECT

- "Does this help sync playback?" → Yes = Consider

- "Is this in the MVP feature list?" → No = Defer to post-MVP

SECTION 4

# Development Roadmap

## Phase Overview

## Phase 0 — Foundation (Day 1)

Goal: A monorepo that builds with zero errors. Nothing user-facing yet.

# Scaffold

mkdir syncwatch && cd syncwatch

npm init -y

mkdir client server shared

# Client

cd client && npm create vite@latest . -- --template react-ts

npm install socket.io-client zustand tailwindcss

# Server

cd ../server && npm init -y

npm install express socket.io

npm install -D typescript @types/node @types/express ts-node nodemon

# Shared types

cd ../shared && npm init -y

Deliverables:

- shared/types.ts with all interfaces written out (RoomState, Participant, PlaybackState, all socket event payloads)

- socketEvents.ts constants file with all event name strings

- Both apps boot without errors

- Server logs "listening on 3001", client renders a blank Vite page

## Phase 1 — Rooms + Video Player (Days 2–3)

Goal: Users can create and join rooms. Video plays locally. No sync yet.

### Step 1.1 — Room creation (server)

- POST /rooms → generates 6-char room code, creates RoomState in Map, returns { roomId }

- GET /rooms/:id/exists → returns { exists: boolean } for join validation

- Socket: join_room handler — add participant to room, set role (first joiner = host), broadcast participant_update

- Socket: disconnect handler — remove participant, start 30s grace timer before removing from room

### Step 1.2 — Home page (client)

- Two buttons: Create Room, Join Room

- Join Room: text input for room code + nickname, validate with GET /rooms/:id/exists

- On create: hit POST /rooms, store roomId in Zustand, navigate to /room/:id

- Nickname stored in localStorage

### Step 1.3 — Video player component

- Use <input type="file" accept="video/*"> → creates URL.createObjectURL(file) → sets as <video src>

- Expose refs to play, pause, seek, currentTime

- Listen to native events: play, pause, seeked, waiting, canplay — store in Zustand

- Do NOT wire these to socket yet — just confirm local playback works

### Step 1.4 — Participant list component

- Shows connected participants, roles, and statuses

- Driven by participant_update socket events

Test checkpoint: Two browser tabs can join the same room and see each other in the participant list. Video plays locally in each tab independently.

## Phase 2 — Core Sync Engine (Days 4–6)

This is the hardest phase. Take your time here.

### Step 2.1 — File verification

- Implement lib/hashFile.ts as a Web Worker

- Worker takes a File, reads the first 1MB as ArrayBuffer, runs SubtleCrypto SHA-256

- Returns { hash, size, name }

- When user selects file, auto-run verification and emit file_verified to server

- Server: on file_verified from host → store as room's expected signature

- Server: on file_verified from viewer → compare with stored signature → emit file_mismatch if different

- Show clear UI error on mismatch: "Your file doesn't match the host's file"

### Step 2.2 — Play / Pause sync

- Host side: intercept native play and pause events → emit playback_event { action, currentTime, timestamp }

- Server: validate sender is host → broadcast playback_broadcast to all other room members

- Viewer side: on playback_broadcast → apply: video.play() or video.pause() and seek to currentTime

- Critical: suppress the echo. Set isApplyingRemoteEvent = true, apply action, reset flag. Skip emission if flag is set.

### Step 2.3 — Seek sync

- Host seeked event → emit playback_event { action: "seek", currentTime }

- Same broadcast path as play/pause

- Same echo suppression logic

### Step 2.4 — Drift correction

- Implement useDriftCorrection.ts hook

- Every 5 seconds: host emits playback_event { action: "sync_check", currentTime }

- Viewer receives → if |video.currentTime - event.currentTime| > 0.5 → seek to event.currentTime

- This handles gradual drift that accumulates between explicit events

### Step 2.5 — Buffering state

- Viewer waiting event → emit buffering_state { isBuffering: true }

- Server: if any participant is buffering → emit force_pause to all + store room is "paused for buffering"

- Viewer canplay event → emit buffering_state { isBuffering: false }

- Server: when all participants are no longer buffering → emit resume_allowed to host

### Step 2.6 — Latency measurement

- Client emits ping { sentAt: Date.now() } every 10 seconds

- Server immediately emits pong { sentAt } back to same client

- Client receives pong: latencyMs = (Date.now() - sentAt) / 2

- Apply latency offset when seeking: targetTime + latencyMs / 2000

Test checkpoint: Two browser tabs. Host plays → viewer plays. Host pauses → viewer pauses. Host seeks to 5:00 → viewer jumps to 5:00. Viewer disconnects WiFi for 10 seconds, reconnects → viewer resyncs within one drift correction cycle.

## Phase 3 — Polish and Chat (Days 7–8)

### Step 3.1 — Chat panel

- Client emits chat_message { text } (server adds timestamp, senderId, nickname)

- Server broadcasts chat_broadcast { id, senderNickname, text, timestamp } to room

- Simple scrollable list, auto-scroll to bottom on new message

- Cap at 100 messages in server memory

### Step 3.2 — Reconnection handling

- Socket.io handles transport reconnection automatically

- On reconnect: client re-emits join_room → server restores participant status

- Server holds room alive for 30 seconds after all participants disconnect

- Viewer rejoining gets current playback_state in room_state event → auto-seeks to current position

### Step 3.3 — Status and error states

Every state needs a UI treatment. Don't leave users guessing.

| State | UI Message |
| --- | --- |
| waiting_for_file | "Select your video file to continue" |
| file_mismatch | Red warning, exact file details shown |
| participant_buffering | Spinner badge on participant, "Waiting for [name]..." banner |
| disconnected | Yellow badge, "Reconnecting..." |
| host_left | "Host has left. Room will close in 30 seconds." |
| room_not_found | Redirect to home with error message |

### Step 3.4 — Sync status indicator

- Small persistent indicator showing: latency in ms, last sync time, drift amount

- Color coded: green < 200ms, amber 200–500ms, red > 500ms

## Phase 4 — Deploy (Day 9)

### Server deploy — Railway

// server/package.json

"scripts": {

"build": "tsc",

"start": "node dist/index.js"

}

// Set in Railway environment:

// PORT (Railway sets this automatically)

// CLIENT_ORIGIN=https://your-app.vercel.app

// CORS config in server/src/index.ts

const io = new Server(server, {

cors: {

origin: process.env.CLIENT_ORIGIN || "http://localhost:5173",

methods: ["GET", "POST"]

}

})

### Client deploy — Vercel

# client/.env.production

VITE_SERVER_URL=https://your-server.railway.app

### Smoke Test Checklist

- Create room from phone, join from laptop

- Both select the same video file

- File hash matches — no mismatch warning

- Play/pause syncs within 500ms

- Seek syncs correctly

- Chat works bidirectionally

- One tab disconnects and reconnects — resync happens automatically

- File mismatch warning shows correctly when wrong file selected

## Decision Log

When you hit a fork, refer here before asking the AI.

| Decision | Choice | Reason |
| --- | --- | --- |
| Database in MVP? | No | Rooms are ephemeral, complexity not worth it |
| Third-party player? | No | HTML5 native API is sufficient and lighter |
| Frame-perfect sync? | No | 100–500ms is good enough, frame sync is a different product |
| Auth in MVP? | No | localStorage nicknames are enough |
| Multi-host? | No | One source of truth is the core architecture |
| P2P (WebRTC)? | No | Server relay is simpler, more reliable, easier to debug |
| Subtitle sync? | Post-MVP | Same principles, easy to add later |

SyncWatch — Project Documentation

v1.0 MVP Specification — March 2026